# <Ban User>

# Version <1.0>

# Revisions

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 17/05/2026 | 1.0 | UC1, UC2, UC3 test cases | Jaime |

# Index

1.	Test plan identifier	1

2.	Introduction	1

3.	Test items	1

4.	Features to be tested	2

5.	Features not to be tested	2

6.	Approach	2

7.	Item pass/fail criteria	2

8.	Suspension criteria and resumption requirements	2

9.	Test deliverables	3

10.	Testing tasks	3

11.	Environmental needs	3

12.	Responsibilities	3

13.	Staffing and training needs	4

14.	Schedule	4

15.	Risks and contingencies	4

16.	Approvals	4

# Test plan

To prescribe the scope, approach, resources, and schedule of the testing activities. To identify the items being tested, the features to be tested, the testing tasks to be performed, the personnel responsible for each task, and the risks associated with this plan.

# Test plan identifier

# TP-BANREPORT-V1.0

# Introduction

This Test Plan defines the scope, approach, resources, and schedule for validating the functionality of the “Create Ban Report” use case using the AppForMovies repository. The purpose is to ensure that administrators can successfully create ban reports, including selecting users, entering required information, validating dates, and confirming successful creation.

Related documents:

- System Requirements Specification

- UC – Create Ban Report

- UI Design Specification

- API Documentation (OpenAPI v1)

- Project Plan

In multilevel test plans, each lower-level plan must reference the next higher-level plan.

# Test items

Identify the test items including their version/revision level. Also specify characteristics of their transmittal media that impact hardware requirements or indicate the need for logical or physical transformations before testing can begin (e.g., programs must be transferred from tape to disk).

Supply references to the following test item documentation, if it exists:

      - Requirements specification;

      - Design specification;

      - Users guide;

      - Operations guide;

      - Installation guide.

Reference any incident reports relating to the test items.

Items that are to be specifically excluded from testing may be identified.

# Features to be tested

- Successful creation of a Ban Report

- Required field validation

- Date validation (startDate < endDate)

- User selection

- Handling invalid input

- Handling server errors

- Success confirmation

# Features not to be tested

- User management

- Authentication

- Other Ban endpoints

- Unrelated system modules

# Approach

The testing strategy is centered on the formal Use Case specifications for the Ban User functionality (UC1: Get Users With Complaints, UC2: Create Ban Report, UC3: Get Ban Report Details). Each test case is derived directly from:

- The Basic Flow (BF)

- All Alternative Flows (AFs)

- All preconditions and postconditions

- All business rules and validation constraints

This ensures that the system is validated exactly as it is expected to behave from the user’s perspective, covering both normal and exceptional scenarios.

Functional testing will verify:

- Correct data retrieval

- Correct validation of inputs

- Correct error handling

- Correct navigation and UI behavior

- Correct interaction with the backend API

- Correct persistence of data

This approach guarantees that the system meets the functional requirements defined in the Use Case documentation.

# Item pass/fail criteria

A test passes if the system behaves as expected with no unexpected errors.

A test fails if the expected result is not met or an unhandled error occurs.

# Suspension criteria and resumption requirements

Testing will be suspended if the API becomes unavailable, the UI cannot load, or critical defects block execution. Testing resumes once blocking issues are resolved.

# Test deliverables

- Test Plan

- Test Case Document

- Automated test scripts

- Execution logs

- Evidence (screenshots, logs)

- Test Summary Report

# Testing tasks

- Prepare test environment

- Create Page Objects

- Implement automated test cases

- Execute test suite

- Record results

- Prepare Test Summary Report

# Environmental needs

- Windows 10/11

- Chrome or Edge browser

- Selenium WebDriver

- .UIT project configured

- Backend API running at https://localhost:7067

- Database with test data

- Access to Blazor UI

# Responsibilities

Tester (Jaime): test design, automation, execution, documentation

QA Supervisor (María Emilia / Héctor Ruiz): review and approve Test Plan and Test Summary

# Staffing and training needs

  - Knowledge of Selenium

  - Knowledge of Page Object Model

  - Understanding of Blazor UI

  - Understanding of REST APIs

  - Understanding of C#

# Schedule

- Environment setup: 1 day

- Test case design: 1 day

- Automation development: 2 days

- Execution: 1 day

- Summary report: 1 day

# Risks and contingencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API unavailable | High | Delay testing until fixed |
| Last-minute changes | High | Update test cases quickly |
| Inconsistent test data | Medium | Reset database before testing |

# Approvals

| Nombre | Rol | Firma | Fecha |
| --- | --- | --- | --- |
| Jaime | Tester |  |  |
| Profesor | Supervisor |  |  |